FACULTY OF ENGINEERING AND TECHNOLOGY

SCHOOL OF COMPUTING AND ARTIFICIAL INTELLIGENCE

# Capstone Project Logbook

# Student Information

| Name: | Thevesh A/L Chandran |
| --- | --- |
| Student ID: | 24017717 |
| Programme: | BSDA |
| Project Title: | Machine Learning-Based Spatial-Temporal Analytics for Pest Recurrence and Optimization of Pest Control Operations |
| Supervisor: | FARIS SYAHMI SAMIDI |

This template is intended to serve as a guideline. Students may modify or include additional sections in consultation with their supervisor, as appropriate (e.g., appendices or supplementary materials).”

# Weekly Entry Template

| Week Number: | 1 |
| --- | --- |
| Date Range: | 3/5/2026 - 9/5/2026 |

Objectives for the Week:

To identify a suitable capstone project idea and explore the feasibility of developing a prototype system for Nomobug Pest Control. The initial plan was to build a CRM-based solution to support customer management, service tracking, follow-ups, warranty handling, and upsell opportunities

Activities Completed:

I contacted my supervisor regarding the proposed CRM project idea and received initial approval to explore it further. I also developed an early prototype CRM for Nomobug to test whether the idea could address the company’s operational needs. The prototype focused on managing customer details, service records, follow-up actions, and basic business workflow support.

Challenges Encountered (if any):

One major challenge was identifying unique and technically strong features that would make the CRM suitable for a final year capstone project. A basic CRM system alone may not be innovative enough, as many existing systems already provide customer and service management functions. I also realised that building a complete CRM from scratch may be too broad and ambitious for the project timeline.

Solutions / Actions Taken (if any):

To address this, I planned to meet with the owner of Nomobug to better understand the company’s actual pain points, current workflow issues, and data availability. Instead of focusing only on building a full CRM, I decided to explore more specific and useful solutions such as warranty claim tracking, customer follow-up support, service history analysis, upsell recommendation support, and operational decision-making features.

Progress Reflection:

This week helped me realise that building an entire CRM system may be too optimistic and may not provide enough uniqueness for the capstone project. I learned that the project should focus more on solving a clear business problem rather than simply creating a general system. The idea needs to be narrowed down into a more practical and technically meaningful solution based on Nomobug’s real operational challenges.

Plans for Next Week:

Next week, I plan to prepare a more detailed proposal for Nomobug and discuss it with the business owner. I will identify the company’s key pain points, available data, and possible system features that can support their operations. Based on the discussion, I will refine the capstone project scope and propose a more suitable solution that is useful, realistic, and technically strong.

Supervisor's Feedback (if any):

None

| Week Number: | 2 |
| --- | --- |
| Date Range: | 10/5/2026 - 16/5/2026 |

Objectives for the Week:

To discuss the proposed CRM project with Nomobug Pest Control and validate whether the system would align with the company’s operational workflow and business requirements.

Activities Completed:

I attended a meeting with the owner and management team of Nomobug Pest Control to present and discuss the CRM prototype developed during the previous week. During the discussion, I gathered feedback regarding the company’s existing workflow, service processes, customer management practices, and operational challenges. The meeting provided valuable insights into how the business currently operates and the limitations of implementing a traditional CRM system within their environment.

Challenges Encountered (if any):

The main challenge encountered was that the proposed CRM solution did not align well with Nomobug’s actual business workflow. Although the CRM could manage customer information and service records, the company felt that it would not effectively address their most pressing operational issues. This meant that the initial project direction required significant reconsideration and refinement.

Solutions / Actions Taken (if any):

Based on the feedback received, I decided to move away from the CRM-focused approach and begin exploring alternative project ideas that would provide greater value to the company. I started identifying specific operational problems that could be supported through data analytics, reporting, and decision-support features rather than a full customer management system. Notes from the meeting were documented to guide the development of a more suitable capstone project proposal.

Progress Reflection:

This week was important in validating the feasibility of the initial project idea. Although the CRM concept was not accepted as the final direction, the meeting helped me gain a clearer understanding of Nomobug’s business processes and actual needs. I learned the importance of gathering stakeholder feedback early in the project to ensure that the proposed solution addresses real business problems. The discussion also opened opportunities to explore more focused and impactful project ideas.

Plans for Next Week:

Next week, I plan to meet with my supervisor in person to discuss the feedback received from Nomobug and seek guidance on refining the project scope. I will present the findings from the company meeting, evaluate alternative project directions, and work towards identifying a more suitable and technically meaningful capstone project.

Supervisor's Feedback (if any):

None

| Week Number: | 3 |
| --- | --- |
| Date Range: | 17/5/2026 - 23/5/2026 |

Objectives for the Week:

To discuss the feedback gathered from Nomobug Pest Control with my supervisor and refine the capstone project direction into a more focused and technically strong solution.

Activities Completed:

I attended an in-person meeting with my supervisor, Faris, to discuss the findings from my meeting with Nomobug Pest Control. During the session, I explained the company’s workflow, business operations, and the reasons why the proposed CRM solution was not suitable for their needs. We also discussed the financial impact of warranty claims on the company, particularly the costs associated with refunds and complimentary follow-up services provided under warranty coverage.

In addition, we explored the possibility of incorporating customer segmentation techniques. However, it was agreed that customer segmentation should serve as a supporting analytical feature rather than the main focus of the project, as the primary emphasis should remain on the machine learning and predictive analytics components.

Technical discussions were also conducted regarding data sources and system implementation. We discussed obtaining access to historical records stored in Google Sheets and scheduling information maintained through Google Calendar. Potential technologies for data visualisation and dashboard development, including Apache Superset and Power BI, were also considered.

Challenges Encountered (if any):

One challenge was determining a project scope that balances business relevance with technical complexity. It was necessary to ensure that the project would not become overly broad while still demonstrating sufficient machine learning and analytics capabilities for a capstone project. Another challenge was identifying the availability and accessibility of data sources required for predictive modelling, including historical warranty claims, service records, and weather-related information.

Solutions / Actions Taken (if any):

To address these challenges, the project scope was narrowed to focus primarily on predicting pest recurrence risk and identifying high-risk locations using machine learning techniques. Supporting features such as customer segmentation and business analytics would be included only if they contributed to the main objective. I also began identifying the data sources required for model development and evaluating suitable technologies for data integration, analytics, and dashboard visualisation.

Progress Reflection:

This week marked a significant milestone in defining the capstone project. The discussion with my supervisor helped transform the project from a general business system into a data-driven analytics solution with stronger technical and academic value. I gained a clearer understanding of how machine learning can be applied to real business problems and how predictive insights could help Nomobug reduce costs associated with warranty claims and recurring pest issues. The project direction is now more focused, feasible, and aligned with both business needs and capstone project expectations.

Plans for Next Week:

Next week, I plan to investigate the availability and quality of Nomobug’s historical data, including service records, warranty claims, customer information, and scheduling data. I will also begin researching external weather datasets and evaluate suitable machine learning techniques for predicting pest recurrence risk. Additionally, I will continue assessing dashboard technologies and system architecture options for the proposed solution.

Supervisor's Feedback (if any):

The supervisor recommended shifting the project focus from a CRM system to a machine learning-based predictive analytics solution. He advised prioritising pest recurrence prediction and hotspot identification using weather and operational data, while treating customer segmentation as a supporting feature rather than the primary project objective.

| Week Number: | 4 |
| --- | --- |
| Date Range: | 24/5/2026 - 30/5/2026 |

Objectives for the Week:

To finalise the capstone project title and further refine the project scope with guidance from my supervisor. Additionally, to conduct preliminary research on data sources and potential technologies that could enhance the project.

Activities Completed:

I discussed with my supervisor Faris over Teams to finalise the project title. During the discussion we reviewed several possible title variations and refined the wording to better reflect the project's objectives and technical components. One of the main points discussed was whether the term "Machine Learning" should be included in the title.

Initially I was hesitant to include machine learning in the title because I felt that the project might not involve a significant amount of machine learning compared to traditional AI-focused projects. However, my supervisor explained that the proposed implementation includes a meaningful machine learning component through predictive modelling, hotspot identification, and recurrence risk prediction. Based on this feedback, we agreed that including machine learning in the title was appropriate and would accurately represent the project's technical focus.

In addition to finalising the title, I conducted preliminary research on weather datasets that could potentially be integrated into the system. I explored possible sources of historical weather data and examined how weather-related variables such as rainfall, temperature, and humidity could be used as predictive factors for pest recurrence.

I also researched potential artificial intelligence features that could be incorporated into the project if time permits. My supervisor suggested that adding AI-powered functionality could make the project more innovative and distinctive. As a result, I began exploring ideas such as intelligent insights, automated recommendations, and AI-assisted analysis that could complement the main predictive analytics system.

Challenges Encountered (if any):

One challenge was determining whether the project scope justified including machine learning as a major component of the title. It was important to ensure that the title accurately reflected the actual implementation and would not create unrealistic expectations regarding the project's complexity.

Another challenge was identifying suitable external datasets and evaluating how they could be integrated with Nomobug's operational data to improve prediction accuracy.

Solutions / Actions Taken (if any):

To address these concerns, I sought clarification from my supervisor regarding the expected machine learning scope and the project's technical requirements. Based on the discussion, I gained a clearer understanding of how predictive modelling and analytical techniques would contribute to the overall system.

I also continued researching relevant weather data sources and exploring AI-related features that could potentially be incorporated as value-added enhancements without affecting the project's primary objectives.

Progress Reflection:

This week provided greater clarity regarding the project's identity and technical direction. Finalising the project title was an important milestone, as it established a clearer representation of the project's goals and scope. The discussion with my supervisor increased my confidence that the machine learning components are substantial enough to form a key part of the project.

The preliminary research conducted this week also helped me better understand the external data requirements and potential opportunities to enhance the system through AI-powered features. Overall, the project direction is becoming more defined and aligned with both academic expectations and business needs.

Plans for Next Week:

Next week, I plan to continue researching suitable weather data sources and machine learning techniques for pest recurrence prediction. I will also begin investigating the system architecture, data collection requirements, and dashboard design considerations. If feasible, I will further explore AI-related enhancements that can provide additional value to the final system.

Supervisor's Feedback (if any):

Faris advised that the machine learning component is sufficiently significant to be included in the project title. He also encouraged exploring AI-based enhancements as optional features, as they could improve the project's uniqueness and overall value if time and resources permit.

| Week Number: | 5 |
| --- | --- |
| Date Range: | 31/5/2026 - 6/6/2026 |

Objectives for the Week:

To understand Nomobug's available operational datasets and identify which data sources are relevant for the capstone project.

Activities Completed:

I reviewed the downloaded company Excel files, including the prospects list and session/payment records, and compared them with the initial data understanding document. I identified useful fields such as customer details, service dates, package information, pest problems, payment status, lead source, follow-up information, and service-related notes. I also started separating useful sheets from tabs that were not relevant to the project scope. This helped clarify which datasets could support service analytics, warranty analysis, payment tracking, marketing funnel analysis, and upsell insights.

Challenges Encountered (if any):

The main challenge was that the company data is messy and not structured like a clean database. Some sheets use different naming conventions, some fields are stored as free text, and not all records have consistent customer identifiers. It was also necessary to avoid including unnecessary tabs that would make the project too broad.

Solutions / Actions Taken (if any):

I decided to document the available fields and focus only on data sources that can support the analytics objectives. Instead of assuming the data is clean, I planned to include data cleaning rules, column mapping, and data quality checks as part of the project methodology.

Progress Reflection:

This week helped me understand that the project should not only be about dashboard visualisation. The quality and structure of the data will strongly affect the reliability of the final insights. I also realised that data understanding is an important early step before deciding the final analytics and machine learning methods.

Plans for Next Week:

Next week, I plan to investigate Google Calendar data because scheduling information is important for analysing service capacity, warranty sessions, extra sessions, and technician/team workload.

Supervisor's Feedback (if any):

None

| Week Number: | 6 |
| --- | --- |
| Date Range: | 7/6/2026 - 13/6/2026 |

Objectives for the Week:

To explore Google Calendar data extraction and understand how calendar events can be converted into useful structured fields for analysis.

Activities Completed:

I worked on the Google Calendar extraction script and focused on selected Nomobug calendars such as TEAM ACE, TEAM BEAST, SALES TEAM, TEAM DASH, TEAM CHARLIE, and REPLACEMENT TECHNICIAN. I studied the event title and description format for residential and commercial bookings. I identified patterns such as GPC session numbering, consultation events, warranty-related events, complimentary services, customer names, premise names, addresses, packages, pest problems, invoice information, email, phone number, and estimated premise size.

Challenges Encountered (if any):

The calendar descriptions were not always formatted consistently. Some records started with Nama, others used Nama Premis, and some commercial records included additional fields such as Anggaran Saiz. The initial extraction did not capture all descriptions accurately, especially when the customer name, address, and phone number appeared in slightly different positions.

Solutions / Actions Taken (if any):

I refined the parsing logic conceptually by identifying text markers such as Nama, Nama Premis, Alamat, Package, Problem, Invoice, Emel, Phone No, and Anggaran Saiz. I also decided that calendar matching should include a confidence score because not every event can be linked perfectly to a service or customer record.

Progress Reflection:

This week showed that calendar data is valuable but semi-structured. It can support scheduling capacity analysis and service-stage classification, but it needs careful parsing and manual review indicators. This also strengthened the need for data quality reporting in the project.

Plans for Next Week:

Next week, I plan to investigate weather data sources and decide which sources are suitable for historical weather matching and future weather risk indicators.

Supervisor's Feedback (if any):

None

| Week Number: | 7 |
| --- | --- |
| Date Range: | 14/6/2026 - 20/6/2026 |

Objectives for the Week:

To identify suitable weather and flood data sources that can support weather-associated pest risk analysis.

Activities Completed:

I researched several weather and flood data sources, including Open-Meteo, Malaysia OpenAPI weather data, MET Malaysia, and Public InfoBanjir. I compared their suitability for historical service-date matching, forecast support, and flood or rainfall indicators. Based on the research, Open-Meteo appeared to be the most practical source for historical weather data because it supports coordinate-based API calls and historical weather variables such as rainfall, temperature, and humidity. Public InfoBanjir was considered as an optional flood/rainfall validation source, while MET Malaysia and Malaysia OpenAPI were considered more suitable for current forecast or warning information.

Challenges Encountered (if any):

One challenge was deciding whether the project needed historical weather data, forecast data, or flood data. Another challenge was that flood data from Public InfoBanjir may not be as straightforward to extract and may depend on station-level availability rather than exact customer locations.

Solutions / Actions Taken (if any):

I decided that historical weather matching should be the primary requirement because warranty and recurrence analysis must compare past service dates with past rainfall and humidity. Forecast and flood-warning data can be included as optional planning indicators rather than being required for every record.

Progress Reflection:

This week helped me clarify the difference between historical analytics and future planning. Historical Open-Meteo data is more important for analysing whether rainfall is associated with warranty or recurrence patterns, while forecast or warning data is useful for management planning but not for proving past relationships.

Plans for Next Week:

Next week, I plan to refine the project architecture and decide how the data should be stored, processed, and visualised.

Supervisor's Feedback (if any):

None

| Week Number: | 8 |
| --- | --- |
| Date Range: | 21/6/2026 - 27/6/2026 |

Objectives for the Week:

To refine the technical architecture and decide the main tools for data storage, processing, and dashboard visualisation.

Activities Completed:

I compared possible tools such as Power BI, Apache Superset, PostgreSQL, BigQuery, Docker, and local AI options. I decided that BigQuery is suitable as the analytics warehouse because it supports SQL-based analysis, scheduled queries, and dashboard integration. Apache Superset was selected as the main dashboard tool because it is open source, supports BI dashboards, and aligns better with a data analytics capstone than building a custom frontend. I also considered Docker as a way to package local services and Ollama as a possible future local AI explanation layer.

Challenges Encountered (if any):

The main challenge was balancing practicality with technical depth. Power BI would be easier for dashboarding, but it may require public Google Sheet links or paid features for some workflows. A fully custom web application would require more frontend development, which is not the main focus of the project.

Solutions / Actions Taken (if any):

I decided to use a data engineering and analytics architecture: Google Sheets, Google Calendar, and weather APIs as raw sources; Python for extraction and loading; BigQuery as the warehouse; and Superset for dashboards. This keeps the project focused on data analytics and decision support while still allowing technical depth.

Progress Reflection:

This week helped me understand that the project should be presented as more than a dashboard. The stronger contribution is the pipeline that turns messy company records into trusted analytics tables. This also makes the project more useful for the company because it focuses on repeatable reporting and decision support.

Plans for Next Week:

Next week, I plan to improve the proposal document by adding clearer methodology, data workflow, data quality, privacy, scheduled refresh, and recommendation log details.

Supervisor's Feedback (if any):

None

| Week Number: | 9 |
| --- | --- |
| Date Range: | 28/6/2026 - 4/7/2026 |

Objectives for the Week:

To strengthen the CP1 proposal based on supervisor guidance, rubric requirements, and the refined project architecture.

Activities Completed:

I revised the proposal to explain the project workflow more clearly, including raw data sources, Python processing, BigQuery storage, dashboard marts, and Superset visualisation. I added sections on data cleaning, inclusion and exclusion rules, data quality reporting, scheduled refresh, privacy and governance, and recommendation logging. I also expanded the literature review and added more recent research sources related to pest decision-support systems, spatial analysis, weather-aware pest modelling, business intelligence, data quality, and dashboard design. A Gantt chart section was also added to support the work plan and timeline requirements.

Challenges Encountered (if any):

One challenge was making sure the proposal did not overclaim the system as a production CRM or advanced AI system. Another challenge was ensuring there were enough research papers and that the literature review supported the actual project direction.

Solutions / Actions Taken (if any):

I kept the scope focused on an analytics and decision-support system rather than a CRM. I also expanded the literature review to include more 2020 onwards research and separated academic research sources from technical tool documentation. The proposal was updated to show CP1 as the planning phase and CP2 as the implementation phase.

Progress Reflection:

This week improved the academic strength of the project. The proposal now explains not only what dashboard will be built, but also how data will flow through the system and how data quality, privacy, and refresh reliability will be handled. This makes the project more realistic and easier to defend.

Plans for Next Week:

Next week, I plan to further strengthen the project as a data engineering project by considering Airflow, dbt, Bronze/Silver/Gold warehouse layers, and flexible data contracts.

Supervisor's Feedback (if any):

None

| Week Number: | 10 |
| --- | --- |
| Date Range: | 5/7/2026 - 11/7/2026 |

Objectives for the Week:

To finalise the CP1 proposal direction by strengthening the data engineering components and standardising the proposal document for supervisor review.

Activities Completed:

I updated the project architecture to include Apache Airflow for pipeline orchestration and dbt Core for BigQuery transformations, testing, documentation, and lineage. I also added the Bronze, Silver, and Gold data warehouse structure to explain how raw data will become cleaned tables and dashboard-ready marts. Since Nomobug's source data is messy, I included the concept of flexible data contracts, where common column aliases are mapped to standard fields and missing or low-confidence mappings are flagged instead of silently deleted. I also updated the proposal to include pipeline logging, audit tables, data quality checks, and Superset dashboards reading from Gold marts only. Finally, I standardised the proposal document font and size so the document looks more consistent and professional.

Challenges Encountered (if any):

The main challenge was ensuring that the project remains realistic for CP2 even after adding Airflow and dbt. There was a risk that the project could become too broad if the data engineering tools, dashboard, analytics, and AI features were all treated as equally deep components.

Solutions / Actions Taken (if any):

I decided to treat Airflow, Python, BigQuery, dbt, and Superset as the core data engineering pipeline, while keeping advanced AI and complex machine learning as optional or future enhancements. The project will focus first on a working ELT pipeline, data quality checks, trusted warehouse tables, and dashboard-ready analytics marts.

Progress Reflection:

This week helped me make the project direction much clearer. The project is no longer only a dashboard idea; it is now an end-to-end data engineering and analytics workflow for turning messy operational records into reliable decision-support outputs. This makes the project stronger technically while still being useful for Nomobug management.

Plans for Next Week:

Next week, I plan to send the updated proposal and an overall project architecture diagram to my supervisor for feedback. I will also prepare a clear explanation of the research gap and how this project differs from existing pest-control CRM or heatmap systems.

Supervisor's Feedback (if any):

None

| Week Number: | 11 |
| --- | --- |
| Date Range: | 12/7/2026 - 18/7/2026 |

Objectives for the Week:

To review supervisor feedback on the CP1 methodology and refine the proposal so that the project remains technically strong without locking the CP2 implementation into one fixed platform too early.

Activities Completed:

I met my supervisor and discussed the additional technology stack that had been added to the proposal, including possible use of an analytics warehouse, workflow orchestration, transformation tools, dashboard software, Docker, and a future local AI explanation layer. My supervisor advised that the CP1 report should not state these tools as final decisions because CP2 may require changes after the real data is profiled and tested. Based on this feedback, I revised the proposal wording so platforms such as BigQuery, Apache Airflow, dbt Core, Docker, Apache Superset, and Ollama are presented as possible platform choices rather than confirmed implementation requirements. I also updated the project architecture diagram to show a possible platform stack flow and updated the project notes so they match the revised proposal direction.

Challenges Encountered (if any):

The main challenge was balancing flexibility with technical depth. I still wanted the project to show strong data engineering skills, but I also needed to avoid making the methodology sound like the final system had already been built or that the tools could not change during CP2. Another challenge was making the report sound formal and academic while still reading naturally as a student proposal.

Solutions / Actions Taken (if any):

To solve this, I reframed the technical architecture as a CP1 planning architecture. The report now explains that Python will remain the main processing layer, while storage, orchestration, transformation, dashboarding, Docker packaging, and local AI tools will be evaluated during CP2. The final platform choices will be based on data profiling, feasibility testing, cost, setup effort, company requirements, and supervisor feedback. This keeps the proposal flexible while still showing that I understand the possible tools and their purpose.

Progress Reflection:

This week helped me understand that a CP1 proposal should justify the planned approach without overcommitting to implementation details too early. I learned that methodology is not only about listing tools, but also about explaining why a workflow is suitable and how decisions will be validated later. The project now feels more realistic because it gives room for CP2 changes while still keeping the data engineering and analytics direction clear.

Plans for Next Week:

Next week, I plan to send the revised proposal and updated architecture diagram to my supervisor for review. I will also prepare a simple explanation of the possible platform stack so I can justify what each layer does, especially how Google Sheets and Google Calendar data can be compared, cleaned, stored, and converted into dashboard-ready analytics.

Supervisor's Feedback (if any):

The supervisor advised that the methodology should not lock the project into one specific platform at CP1 stage. Tools such as BigQuery, Apache Airflow, dbt Core, Docker, Apache Superset, and local AI should be described as possible platforms, with final choices confirmed during CP2 after testing the real data and implementation constraints.

Supervisor’s Signature				                 Student’s Signature

……………………………….